**Project Planning Phase**

**Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)**

|  |  |
| --- | --- |
| Date | 22 October 2022 |
| Team ID | PNT2022TMID50302 |
| Project Name | Inventory Management System for Retailers |
| Maximum Marks | 8 Marks |

## Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Functional Requirement (Epic)** | **User Story Number** | **User Story / Task** | **Story Points** | **Priority** | **Team Members** |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by using my email & password and confirming my login credentials. | 3 | High | Bhavani A, Gana Sree K, Pooja R  Umamageshwari K |
| Sprint-1 | Email notification | USN-2 | As a user, I can login through my E-mail. | 3 | Medium | Bhavani A, Gana Sree K, Pooja R  Umamageshwari K |
| Sprint-1 | Login | USN-3 | As a user, I can log in to the authorized account by entering the registered email and password. | 3 | Medium | Bhavani A, Gana Sree K Pooja R  Umamageshwari K |


|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-2 | Dashboard | USN-4 | As a user, I can view the products that are available currently. | 4 | High | Bhavani A, Gana Sree K, Pooja R  Umamageshwari K |
| Sprint-2 | Stocks update | USN-5 | As a user, I can add products which are not available in the inventory and restock the products. | 3 | Medium | Bhavani A, Gana Sree K Pooja R  Umamageshwari K |
| Sprint-3 | Product Details | USN-6 | As a user, I can get access to sales prediction tool which can help me to predict better restock management of product. | 6 | Medium | Bhavani A, Gana Sree K, Pooja R  Umamageshwari K |
| Sprint-4 | Giving feedback | USN-7 | As a user, I am able to send feedback forms reporting any ideas for improving or resolving any issues I am facing to get it resolved. | 3 | Medium | Bhavani A, Gana Sree K, Pooja R  Umamageshwari K |

## Project Tracker, Velocity & Burndown Chart: (4 Marks)

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Total Story Points** | **Duration** | **Sprint Start Date** | **Sprint End Date (Planned)** | **Story Points Completed (as on**  **Planned End Date)** | **Sprint Release Date (Actual)** |
| Sprint-1 | 11 | 6 Days | 24 Oct 2022 | 29 Oct 2022 | 11 | 29 Oct 2022 |
| Sprint-2 | 7 | 6 Days | 31 Oct 2022 | 05 Nov 2022 | 7 | 05 Nov 2022 |
| Sprint-3 | 6 | 6 Days | 07 Nov 2022 | 12 Nov 2022 | 6 | 12 Nov 2022 |
| Sprint-4 | 7 | 6 Days | 14 Nov 2022 | 19 Nov 2022 | 7 | 19 Nov 2022 |

**Velocity:**

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)



Our velocity should be:

*AV* **=** (𝟏𝟏+𝟕+𝟔+𝟕)

𝟐𝟒

𝟑𝟏

# =

𝟐𝟒

# = 1.29

Burndown Chart

12

10

8

6

4

2

0



29/10/2022

1

5/11/2022

2

Sprint Dates

12/11/2022

3

19-11-2022